🏢 Baynunah HRIS System

Master Blueprint & Implementation Guide

"One HRIS, Many Passes" - Zero-Touch HR Operations

📋 Table of Contents - Executive Summary - System Architecture Overview - Complete Database Schema - Automation Workflows - 4-Pass User Experience - Admin Secret Chamber - Replit-Invisible Deployment Strategy - UAE Compliance & GDPR Integration - 6-Step Visual Roadmap - Technology Stack Final Spec - Cost Breakdown - Success Metrics

13. Appendices

1

Executive Summary

🎯 Project Vision: "One HRIS, Many Passes" - A unified human resources system with 6 lifecycle divisions managed by a single administrator through intelligent automation and self-service portals.

4

Pass Types

6

Lifecycle Divisions

16

Week Timeline

🏗 Core Architecture

The Baynunah HRIS implements a revolutionary 4-Pass ecosystem where each stakeholder accesses the same unified database through their personalized interface:

- Candidate Pass (BAY-JOBCODE-SEQ): No-login journey tracking for job applicants

- Manager Pass (MGR-JOBCODE): Approval workflows and team management

- Employee Pass (EMP-BAYN-XXXX): Self-service portal for active employees

- Agency Pass (AGY-AGENCYCODE): Commission tracking and placement metrics

⚡ Key Innovation: State-Machine Approach

Unlike traditional HRIS systems that require data migration between modules, Baynunah uses status transitions within a unified database. A person flows seamlessly from candidate → hired → onboarding → active employee → offboarding without data duplication.

🎯 Success Metrics:

Admin time: <2 hours/week Automation rate: 90% of processes Zero manual workflows

Monthly cost: ~$75 (vs. $500+ commercial HRIS)

🛠 Technology Foundation

Frontend: React 18 + TypeScript + Tailwind CSS (Baynunah branded) Backend: Express.js + Node.js + Drizzle ORM

Database: Azure PostgreSQL Flexible Server Automation: n8n workflows + Supabase Edge Functions AI: OpenAI API for CV analysis and intelligent insights

2

System Architecture Overview

🏛 Architecture Diagram

┌─────────────────────────────────────────────────────────

│	BAYNUNAH HRIS CORE

│	(Azure PostgreSQL + Express API)

├─────────────────────────────────────────────────────────

│ Division 1: Recruitment

│ Division 2: Onboarding

│ Division 3: Employee Management

| │ |  | │ |  | │ |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ▼ |  | ▼ |  | ▼ |  |  |  |
| ┌─────────────┐ ┌─────────────┐ ┌─────────────┐ ┌───────── │ CANDIDATE │ │ MANAGER │ │ EMPLOYEE │ │ AGENCY |  |  |  |  |  |  |  |
| │ │ | PASS | │ │ │ │ | PASS | │ │ │ │ | PASS | │ │ │ │ | PASS |
| │BAY-SWENG-001│ │ MGR-SWENG │ │EMP-BAYN-0001│ │AGY-DULSC └─────────────┘ └─────────────┘ └─────────────┘ └───────── |  |  |  |  |  |  |  |

│ Division 4: Employee Requests

│ Division 5: Training & Development

│ Division 6: Offboarding

└─────────────────────┬───────────────────────────────────

│

┌─────────────┼─────────────┐

🔄 Lifecycle Flow

RECRUITMENT: Candidate applies → AI screens CV → Manager reviews → Decision

ONBOARDING: Hired → Auto-checklist created → Progress tracking → 100% = Active Employee

EMPLOYEE MANAGEMENT: Active status → Self-service requests → Manager approvals → Career development

REQUESTS: Employee submits → Auto-approval logic OR Manager review → Status updates

TRAINING: Auto-assignment based on role → Self-enrollment → Progress tracking → Certification

OFFBOARDING: Resignation → Clearance checklist → Final settlements → Archive

🎫 Pass ID System

| Pass Type | Format | Example | Use Case |
| --- | --- | --- | --- |
| Candidate Pass | BAY-JOBCODE-SEQ | BAY-SWENG-014 | Individual application tracking |
| Manager Pass | MGR-JOBCODE | MGR-SWENG | Job-specific management dashboard |
| Employee Pass | EMP-BAYN-XXXX | EMP-BAYN-0001 | Personal employee portal |

AGY- Agency portfolio and Agency Pass AGY-DULSCO AGENCYCODE commissions

3

Complete Database Schema (All 6 Divisions)

⚠ Critical Design Principle: Single source of truth with status transitions, not data migrations. Every person maintains one identity that flows through all lifecycle stages.

🔍 DIVISION 1: RECRUITMENT

| Table | Key Fields | Purpose |
| --- | --- | --- |
| jobs | jobCode, candidateCounter, managerEmail | Position definitions with Pass ID generation |

fullName, email, cvAnalysis Applicant profiles with AI candidates (JSONB), skills[] analysis

Table	Key Fields	Purpose

| applications | passId (BAY-JOBCODE-SEQ), stage, scores | Application tracking with unique Pass IDs |
| --- | --- | --- |
| agencies | agencyCode, commissionRate, contactPerson | Recruitment agency management |
| manager_actions | decision, availableSlots (JSONB), notes | Manager workflow decisions |

🎯 DIVISION 2: ONBOARDING

| Table | Key Fields | Purpose |
| --- | --- | --- |
| people | candidateId, employeeId, status, currentStage | Identity bridge across lifecycle |

tasks (JSONB), Auto-generated onboarding_checklists progressPercentage task tracking

👥 DIVISION 3: EMPLOYEE MANAGEMENT

| Table | Key Fields | Purpose |
| --- | --- | --- |
| employees | employeeId (EMP-BAYN-XXXX), salary, managerId | Active employee records |
| employee_documen | documentType, fileUrl, ts expiryDate | Document management with expiry tracking |
| leave_balances | employeeId, leaveType, balance, used | Leave entitlement tracking |

📋 DIVISION 4: EMPLOYEE REQUESTS

| Table | Key Fields | Purpose |
| --- | --- | --- |
| requests | requestNumber (REQ-YYYY-XXX), details (JSONB) | Flexible self-service request system |

requestType, condition Zero-touch approval auto_approval_rules (JSONB), autoApprove logic

🎓 DIVISION 5: TRAINING & DEVELOPMENT

| Table | Key Fields | Purpose |
| --- | --- | --- |
| training_courses | courseCode, provider, requiredForRoles[] | Training catalog management |

status, completionDate, Progress tracking and employee_training certificateUrl certification

🚪 DIVISION 6: OFFBOARDING

| Table | Key Fields | Purpose |
| --- | --- | --- |
| offboarding_processes | resignationType, tasks (JSONB), lastWorkingDay | Exit workflow management |

🤖 AUTOMATION TABLES

| Table | Key Fields | Purpose |
| --- | --- | --- |
| audit_logs | tableName, action, changedFields (JSONB) | GDPR compliance and security |
| notifications | type, priority, actionUrl, metadata (JSONB) | Smart alert system |
| expiry_alerts | documentId, expiryDate, alerted | Proactive document monitoring |

4

Automation Workflows (Zero-Touch Operation)

🎯 Automation Goal: Admin spends <2 hours/week on routine operations. 90% of processes run automatically with intelligent escalation only when human decision is required.

🔧 Core Automation Workflows

Workflow 1: New Candidate Application Trigger: POST /api/applications

Actions: AI CV analysis → Score calculation → Auto-notify manager if score >70% → Auto-reject if score <40%

Workflow 2: Candidate Hired Trigger: Application stage = 'hired'

Actions: Create people record → Generate onboarding checklist →

Send welcome email → Notify departments (IT, Finance)

Workflow 3: Onboarding Complete Trigger: onboarding_checklists.progressPercentage = 100 Actions: Generate EMP-BAYN-XXXX ID → Create employee record → Update status to 'active' → Auto-assign required training

Workflow 4: Leave Request Processing Trigger: New request (type: 'leave') Logic: If days ≤ 2 AND sufficient balance → Auto-approve + update calendar Else → Route to manager + 48hr reminder

Workflow 5: Document Expiry Monitor Schedule: Daily at 9 AM Actions: Query documents expiring in 30 days → Notify employee + HR → Create admin dashboard alert

Workflow 6: Training Auto-Assignment Trigger: Employee status = 'active' Actions: Lookup required courses by role → Auto-assign → Send notification → Schedule completion reminders

Workflow 7: Daily Health Check Schedule: Daily at 8 PM Actions: Generate admin digest email → Compile pending items → Calculate key metrics → Flag urgent issues

Workflow 8: Offboarding Initiation Trigger: Employee submits resignation Actions: Create offboarding checklist → Notify departments → Calculate final settlements → Schedule exit interview

🛠 n8n Workflow Implementation

5

4-Pass User Experience (Baynunah Branded)

🎯 Candidate Pass

BAY-SWENG-014

No-login application

tracking

AI-powered CV feedback Interview slot booking Document upload portal

Real-time status updates

🎨 Branding: Baynunah

cyan gradient header, clean progress indicators

👔 Manager Pass

MGR-SWENG

AI-scored candidate

dashboard

One-click approve/reject Team leave calendar view Training nomination tools

Performance review forms

🎨 Branding: Navy accent

colors, executive dashboard layout

👥 Employee Pass

EMP-BAYN-0001

Onboarding progress

tracker

Self-service leave requests

Training enrollment

Payslip downloads Career path visualization

🎨 Branding: Teal highlights,

friendly DM Sans font for personal feel

🏢 Agency Pass

AGY-DULSCO

Submission portfolio view

Commission tracking

Placement success metrics

Bulk candidate upload

Performance analytics

🎨 Branding: Gold warning

color for financial elements, professional layout

🎨 Baynunah UI Components

// Tailwind CSS Custom Configuration const baynunahTheme = { colors: { primary: "#00A0DF", // Baynunah Cyan secondary: "#009CA6", // Mahawa Teal accent: "#002B5C", // Navy success: "#34D399", // Green warning: "#E8C87C", // Gold }, fontFamily: { heading: ["Poppins", "sans-serif"], body: ["Inter", "sans-serif"], secondary: ["DM Sans", "sans-serif"], }, borderRadius: { card: "20px", button: "0.375rem", } }

// Example Employee Pass Component

<Card className="border-none shadow-lg bg-gradient-to-r from-baynunah-c

<CardHeader>

<h1 className="text-2xl font-heading text-white">{employee.fullName

<Badge variant="outline" className="border-white/30 text-white">

{employee.employeeId}

</Badge>

</CardHeader>

</Card>

6

Admin Secret Chamber (Single-Page Dashboard)

📊 HRIS CONTROL CENTER

Last updated: 2 minutes ago

🚨 ACTION REQUIRED (2)

- Visa expires in 15 days (John Doe)

- Probation review due (Jane Smith)

✅ AUTO-HANDLED TODAY (12)

- 5 leave requests auto-approved

- 3 onboarding tasks completed

- 2 CV screenings completed

- 2 training certificates issued

📈 QUICK STATS

- Active Employees: 47

- Open Positions: 3

- Candidates in Pipeline: 12

- Pending Approvals: 1 (Manager review)

🤖 AI INSIGHTS

"3 candidates scored 80+ this week"

"Team engagement up 5% from last month"

"Recommended: Schedule check-in with Sarah

(attrition risk: 75%)"

⏱ Admin's Daily Routine (Target: 30 minutes)

| Time | Activity | Duration |
| --- | --- | --- |
| Morning | Check dashboard alerts, review AI screenings | 10 minutes |
| Afternoon | Respond to escalated items, check onboarding progress | 10 minutes |
| Weekly | Review digest email, plan upcoming hires | 10 minutes |

Monthly Review AI-generated reports, update templates 1 hour

7

Replit-Invisible Deployment Strategy

🎯 Deployment Philosophy

Goal: Use Replit for rapid prototyping, then deploy to Azure for production. Zero dependency on Replit for live operations.

📋 Phase-by-Phase Strategy

Phase 1: Weeks 1-4

🛠 Local Development

Replit for UI component

prototyping

GitHub Codespaces for full development

Local PostgreSQL for testing

Supabase for rapid backend iteration

Phase 2: Weeks 5-6

☁ Azure Infrastructure Setup

Azure PostgreSQL Flexible

Server

Azure App Service (Node.js backend)

Azure Static Web Apps (React frontend)

Azure Blob Storage (documents)

🚀 Production Architecture

| ┌─────────────────────────────────────────────────────────────┐ │ AZURE PRODUCTION │ ├─────────────────────────────────────────────────────────────┤ |  |  |  |
| --- | --- | --- | --- |
| │ │ | ┌─────────────────┐ | ┌─────────────────┐ | │ │ |
| │ | │ Azure Static │ | │ Azure App │ | │ |
| │ | │ Web Apps │◄──►│ Service │ |  | │ |
| │ | │ (React Frontend)│ │ (Express API) │ |  | │ |
| │ | └─────────────────┘ └─────────────────┘ |  | │ |
| │ | │ │ |  | │ |
| │ | │ ┌─────────────────┐ |  | │ |
| │ | │ │ PostgreSQL │ |  | │ |

| │ | │ | │ Flexible Server │ | │ |
| --- | --- | --- | --- |
| │ | │ | └─────────────────┘ | │ |
| │ | │ |  | │ |
| │ | ┌─────────────────┐ | ┌─────────────────┐ | │ |
| │ | │ Azure Blob │ | │ GitHub Actions │ | │ |
| │ | │ Storage │ | │ (CI/CD) │ | │ |
| │ | │ (Documents) │ | └─────────────────┘ | │ |
| │ | └─────────────────┘ |  | │ |
| └─────────────────────────────────────────────────────────────┘ ┌─────────────────────────────────────────────────────────────┐ │ EXTERNAL INTEGRATIONS │ ├─────────────────────────────────────────────────────────────┤ │ n8n (Self-hosted) ◄─── Webhooks ───► OpenAI API │ │ Email (SendGrid) ◄─── Triggers ───► Slack Notifications │ └─────────────────────────────────────────────────────────────┘ |  |  |  |

# GitHub Actions Workflow (.github/workflows/deploy.yml) name: Deploy Baynunah HRIS

on:

push:

branches: [main]

jobs:

build-and-deploy:

runs-on: ubuntu-latest steps:

- uses: actions/checkout@v3

# Frontend deployment

- name: Build React App run: |

npm ci

npm run build

- name: Deploy to Azure Static Web Apps uses: Azure/static-web-apps-deploy@v1 with:

azure_static_web_apps_api_token: ${{ secrets.AZURE_STATIC_WEB repo_token: ${{ secrets.GITHUB_TOKEN }}

action: "upload" app_location: "/" api_location: "api" output_location: "dist"

# Backend deployment

- name: Deploy to Azure App Service

🔧 Deployment Configuration

uses: azure/webapps-deploy@v2 with:

app-name: 'baynunah-hris-api' slot-name: 'production'

publish-profile: ${{ secrets.AZURE_WEBAPP_PUBLISH_PROFILE }}

8

UAE Compliance & GDPR Integration

🔒 Security & Privacy Framework

⚠ Critical Compliance Requirements:

UAE Labor Law alignment (leave calculations, visa tracking) GDPR Article 17 (Right to Erasure)

GDPR Article 20 (Data Portability)

GDPR Article 25 (Data Protection by Design)

🛡 Built-in Security Features

| Feature | Implementation | Compliance |
| --- | --- | --- |
| Audit Trail | Every data change logged to audit_logs table | GDPR Article 30 |
| Data Encryption | AES-256 at rest, TLS 1.3 in transit | GDPR Article 32 |
| Right to Erasure | Automated workflow to anonymize/delete employee data | GDPR Article 17 |

| Feature | Implementation | Compliance |
| --- | --- | --- |
| Data Export | Employee can download all their data (JSON/PDF) | GDPR Article 20 |

| Consent Management | Granular consent tracking for data processing | GDPR Article 7 |
| --- | --- | --- |

🇦🇪 UAE-Specific Features

- ✅ Arabic language support (RTL layout ready)

- ✅ AED currency as default

- ✅ UAE public holidays calendar

- ✅ Visa expiry tracking and alerts

- ✅ Labor law compliant leave calculations

- ✅ Ministry of HR integration endpoints (placeholder)

- ✅ Emirates ID validation

- ✅ IBAN format validation for UAE banks

🔐 Data Classification & Retention

| Data Category | Retention Period | Access Level |
| --- | --- | --- |
| Personal Information | Employment + 7 years | Employee, HR Admin |
| Salary Information | Employment + 10 years | Employee, Finance, HR Admin |
| Performance Data | Employment + 3 years | Employee, Manager, HR Admin |

Recruitment Data Application + 2 years Candidate, Manager, HR Admin

9

PHASE 3: Weeks 9-12

🔧 Self-Service

✅ Employee Pass

(requests, training, documents)

✅ Manager Pass (approvals, team view)

✅ Document expiry monitoring

✅ Training auto-assignment

PHASE 4: Weeks 13-16

🎨 Polish & Deploy

✅ Admin dashboard

✅ Azure production deployment

✅ Security hardening

✅ User training materials

✅ Go-live and handoff

6-Step Visual Roadmap (16 Weeks)

PHASE 1: Weeks 1-4

🏗 Foundation

✅ Database setup (all 6

divisions)

✅ Core authentication system

✅ 4 Pass UI scaffolding

✅ Auto-triggers for state transitions

✅ Basic CRUD operations

PHASE 2: Weeks 5-8

🤖 Automation

✅ n8n workflow setup (8

key flows)

✅ Email template system

✅ AI CV screening integration

✅ Auto-approval logic

✅ Notification system

✅ Mobile responsiveness

📊 Weekly Milestones

| Week | Deliverable | Success Criteria |
| --- | --- | --- |
| Week 4 | MVP Candidate Pass working | Can apply for job, get Pass ID, track status |
| Week 8 | AI automation active | CV screening working, auto-workflows firing |
| Week 12 | All 4 Passes functional | End-to-end hiring process working |

Week Admin can manage system in <2 Production ready 16 hrs/week

10

🎨 Frontend Stack

React 18 - Component

framework

TypeScript - Type safety Vite - Build tool

Wouter - Lightweight routing

shadcn/ui + Radix UI - Component library

⚙ Backend Stack

Express.js + Node.js - API

server

TypeScript - Type safety

Drizzle ORM - Database queries

Zod - Input validation

express-session - Session management

Technology Stack Final Spec

Tailwind CSS - Baynunah branded styling

TanStack Query - State management

🗄 Database &

Storage

Azure PostgreSQL

Flexible Server - Primary database

Azure Blob Storage - File storage

Supabase - Rapid prototyping fallback

🤖 Automation & AI

n8n - Workflow

automation

OpenAI API - CV analysis, chatbot

Supabase Edge Functions

- Scheduled jobs

SendGrid - Email delivery

☁ Deployment

Azure Static Web Apps -

Frontend hosting

Azure App Service - Backend hosting

GitHub Actions - CI/CD pipeline

Azure Monitor - Logging & metrics

🔧 Development

Tools

GitHub Codespaces -

Cloud development Replit - Rapid prototyping

ESLint + Prettier - Code quality

Vitest - Testing framework

11

Cost Breakdown (Monthly)

💰 Azure Services

PostgreSQL Flexible Server (B1ms)	$30.00

App Service (B1)	$13.00

Static Web Apps	Free

Blob Storage (50GB)	$1.00

🛠 SaaS Tools

Make.com (automation)	$9.00

OpenAI API (CV screening)	$20.00 SendGrid (email)		Free

Domain + SSL	$2.00

TOTAL MONTHLY COST	~ $75.00

vs. $500-2000/month for commercial HRIS solutions

💡 Cost Scaling Projections

| Company Size | Monthly Cost | Per Employee | Commercial Alternative |
| --- | --- | --- | --- |
| 10-50 employees | $75 | $1.50-7.50 | $500-1500 |
| 50-100 employees | $120 | $1.20-2.40 | $1000-3000 |
| 100-200 employees | $200 | $1.00-2.00 | $2000-6000 |

12

Success Metrics (What "1-Person Managed" Means)

<2

Hours/Week Admin Time

90%

Automation Rate

0

Manual Workflows

⏱ Admin Time Investment Breakdown

| Frequency | Activity | Time | What's Automated |
| --- | --- | --- | --- |
| Daily | Check dashboard, approve escalations | 20 min | All routine decisions, status updates |
| Weekly | Review digest, plan hiring | 1 hour | Report generation, metric calculation |
| Monthly | Review AI reports, update templates | 2 hours | Data analysis, trend identification |

🎯 Automation Success Criteria

✅ Zero Manual Work

No data entry: AI extracts from CVs automatically

No email follow-ups: Auto-notifications handle all communication No status tracking: Database triggers update everything

No report generation: AI creates monthly summaries

No approval chasing: System auto-reminds and escalates

📊 Key Performance Indicators

| KPI | Target | Measurement |
| --- | --- | --- |
| Time to Hire | < 14 days | From application to offer acceptance |
| Onboarding Completion | > 95% | % of new hires completing within 7 days |
| Request Processing Time | < 2 hours | Auto-approved or routed to manager |
| Employee Self-Service Rate | > 80% | % of requests handled without admin intervention |
| Document Compliance | 100% | Zero expired critical documents |

13

Appendices

📋 A. Complete API Endpoint List